PROGRESS UPDATE

VittaGems Settlement Rail

The private blockchain network and the settlement API are built and running end to end. Work is now on the settlement-rail smart contracts, which add DAO approval and proof-of-payment to the mint and burn flows.

Quorum chainId 7001    ·    Demo: Swagger + integrator portal

| Quorum network | LIVE | 6-node permissioned chain running under Docker. |
| --- | --- | --- |
| Backend & API | LIVE | Settlement API, workers and Swagger docs complete and tested. |
| Settlement contracts | IN DEVELOPMENT | DAO approval and proof-of-payment layer, in progress this week. |

Completed    running today

BLOCKCHAIN INFRASTRUCTURE

- 6-node Quorum network under Docker — 3 validators, 2 RPC nodes and a bootnode, IBFT consensus, zero-gas.

- Permissioning enforced on-chain — node and account allowlists deployed, so only approved nodes connect and only approved accounts transact.

- Settlement contract deployed — and exercised through its full lifecycle: mint, transfer, reconcile, burn.

BACKEND SETTLEMENT API

- Service built — Node/TypeScript with Postgres, a Redis-backed job queue and dedicated blockchain workers.

- Security controls in place — scoped API keys stored hashed, idempotency keys on money-moving calls, signed webhooks with automatic retries.

- Full settlement flow proven on the live chain — fiat deposit, mint, partner transfer, withdrawal and burn, each with a real transaction hash.

- 138 automated tests passing — plus an end-to-end harness that replays the whole flow against the running network.

DOCUMENTATION & TESTING TOOLS

- Interactive Swagger API docs — all ten endpoints with schemas, examples and authentication, ready to hand to an integration partner.

- Mock integrator portal — a demo company ("XPZ Corp") that runs its own invoices and payouts and uses our API only for settlement.

What we will demo

- Swagger console — register a client, record a deposit, mint against it, and watch the transaction confirm on-chain.

- Integrator portal — the same flow from a partner company's point of view: invoice settled, partner paid, customer cash-out closed on-chain.

- Live network — transaction hashes and settlement states read straight back from the running Quorum chain.

In development — settlement rail contracts    this week

The current contracts move value correctly, but approval is still a single administrative step. This work puts a DAO between a claimed fiat deposit and a mint, and between a burn and a real payout.

- DAO member registry and quorum settings — who may approve, and how many approvals are required.

- Proposal lifecycle — request, vote, execute — applied to mint, burn and internal transfers, with expiry and no double-execution.

- Proof-of-payment registry — bank reference and document hash recorded on-chain against each proposal, so every mint traces back to evidence.

- Approval thresholds by amount — larger settlements require more approvals.

- Test hardening and deployment scripts — for a repeatable release to the Quorum network.

Next — backend alignment    approx. 1 week after contracts

Once the contracts are deployed, the backend is aligned to the real DAO and fiat verification model:

- Deposits carry proof of payment — instead of being marked verified on submission.

- DAO members are notified of each new deposit — they review the proof and vote to allow or reject.

- Mint executes only once quorum is reached — never on a client's word alone.

- Withdrawals follow the same path — burn and payout are released only after DAO approval.

| NOW | THIS WEEK | FOLLOWING WEEK |
| --- | --- | --- |
| Network, API and Swagger live — demo ready | DAO + proof-of-payment contracts | Backend aligned, full demo on updated contracts |

Everything listed as completed is running and reproducible on the current environment. The contract work described above is in active development this week.